CYBERSECURITY & TECHNOLOGICAL CONVERGENCE (CTC) SECTION

PROGRESS REPORT

IPB49804: FINAL YEAR PROJECT 1 – MARCH 2025

| Project Title: | Secure Messaging with Zero-Knowledge Proof and Intelligent Threat Detection |
| --- | --- |
| Student Name: | MOHAMMAD AZRI BIN AZIZ |
| Student ID: | 52215123264 |
| Supervisor Name: | DR DELINA BEH MEI YIN |

# PROGRESS REPORT

- Guidelines

The Final Year Project (FYP) is one of the most important phases of completing the undergraduate studies. Students od Malaysian Institute of Information Technology, Universiti Kuala Lumpur (MIIT UniKL) are required to take up a project, whereby:

  - Degree Programs – over a period of TWO (2) semesters or approximately 28 weeks

The log book is regarded as project-tool to show the progress of the project undertaken. All students are required to have face-to-face meetings with their respective supervisors to validate their progress, and to get back the comments and feedbacks for correction and improvements. Therefore, the log book is expected to assist and facilitate both parties to keep in touch with the overall development of a project.

The log book is basically divided into 2 sections:

    - Summary of Meetings

This provide quick information on the number of times the students have met their supervisors. Besides, both parties would be able to compare the current and expected stage of progress. The stages are:

      - Chapter I	: Introduction

      - Chapter II	: Literature Review

      - Chapter III	: Methodology

      - Chapter IV	: Prototyping / Product Development

      - Chapter V	: Testing and Results

      - Chapter VI	: Conclusion and Recommendation

    - Details of Meetings

This will provide the complete notes by students on the progress made by them and at the same time get the comments and feedbacks from their respective supervisors. All other activities related to the FYP such as corrections and amendments, submission of documents, and presentations should also be recorded in the log book.

# IMPORTANT!

All students are required to meet their supervisors at least FIVE (5) times per semester.

- Summary of Meetings

FYP Semester: OCTOBER 2025

| No. | Week | Date | Expected Stage of Progress | Current Stage of Progress | Supervisor’s Signature |
| --- | --- | --- | --- | --- | --- |
| 1 | Pre-Sem | 23/06/2025 | Understanding FYP Requirements | Initial inquiry about project scope and domains. |  |
| 2 | Pre-Sem | 26/09/2025 | Chapter I: Introduction (Idea Pitch) | Proposed "SentriZK" concept and ZKP integration. |  |
| 3 | 1 | 11/10/2025 | Chapter I: Problem Statement | Drafted Problem Statement and Objectives. |  |
| 4 | 2 | 15/10/2025 | Chapter I: Scope Refinement | Enhanced scope to include AI/ML Model. |  |
| 5 | 3 | 28/10/2025 | Chapter II: Literature Review | Reviewing key papers on ZKP and Anomaly Detection. |  |
| 6 | 6 | 19/11/2025 | Chapter III: Methodology | Determining system architecture and development method. |  |
| 7 | 7 | 28/11/2025 | Proposal Submission | Proposal Defence Presentation. |  |
| 8 | 10 | 17/12/2025 | Chapter I & Title Finalization | Final refinement of Project Title and Chapter 1. |  |

- Details of Meetings (Student’s Log)

| Semester: | OCTOBER 2025 |
| --- | --- |
| Meeting No: | 1 |

| Week: | Pre- Sem |
| --- | --- |
| Date: | 23/06/2025 |

| Progress (by Student) |  |
| --- | --- |
| During this pre-semester meeting, I consulted with the supervisor to understand the fundamental requirements and expectations for the Final Year Project. The discussion focused on identifying suitable domains within cybersecurity that meet the academic standards for a degree-level project. We discussed the general timeline and the expected deliverables for FYP1. I was tasked with researching potential topics that solve real-world security issues, specifically looking into areas where current authentication methods might be insufficient. |  |
| Comments (by Supervisor) | Signature and Name |

| Semester: | OCTOBER 2025 |
| --- | --- |
| Meeting No: | 2 |

| Week: | Pre- Sem |
| --- | --- |
| Date: | 26/09/2025 |

| Progress (by Student) |  |
| --- | --- |
| In this session, I pitched the initial idea titled "SentriZK". The core concept presented was a secure internal messaging system utilizing Zero-Knowledge Proofs (ZKP) to eliminate the need for password transmission. I explained the vulnerability of centralized credential storage in current enterprise apps like Slack. The supervisor reviewed the feasibility of the idea and advised that while the ZKP concept is strong, the project needs a very clear problem statement to differentiate it from existing end-to-end encrypted solutions. |  |
| Comments (by Supervisor) | Signature and Name |

| Semester: | OCTOBER 2025 |
| --- | --- |
| Meeting No: | 3 |

| Week: | 1 |
| --- | --- |
| Date: | 11/10/2025 |

| Progress (by Student) |  |
| --- | --- |
| The focus of this meeting was the drafting of the Project Proposal, specifically the Problem Statement and Objectives. I presented the draft outlining the risks of session token theft and internal threats. We discussed how to structure the objectives to be measurable. The supervisor provided feedback on the wording of the problem statement to ensure it sounds academic and technically specific, rather than just a general observation of security flaws. |  |
| Comments (by Supervisor) | Signature and Name |

| Semester: | OCTOBER 2025 |
| --- | --- |
| Meeting No: | 4 |

| Week: | 2 |
| --- | --- |
| Date: | 15/10/2025 |

| Progress (by Student) |  |
| --- | --- |
| I approached the supervisor to discuss a significant enhancement to the project scope. So she suggested enhancing the project by incorporating a Machine Learning (ML) model. Building on this, I proposed using ML for message checking directly on the mobile device, since messages are encrypted, and the server cannot read them. Running ML locally allows the app to detect anomalies while preserving user privacy. This addition increases the technical complexity of the project and aligns it with current trends in "Technological Convergence." |  |
| Comments (by Supervisor) | Signature and Name |

| Semester: | OCTOBER 2025 |
| --- | --- |
| Meeting No: | 5 |

| Week: | 3 |
| --- | --- |
| Date: | 28/10/2025 |

| Progress (by Student) |  |
| --- | --- |
| This meeting was dedicated to Chapter 2: Literature Review. I presented a selection of articles, including works by Bhattacharya et al. on ZKP and Natha et al. on anomaly detection. We discussed how to synthesize these articles to highlight the gap that my project fills. The supervisor checked the citations and emphasized the need to compare my proposed solution against the limitations found in these existing studies. |  |
| Comments (by Supervisor) | Signature and Name |

| Semester: | OCTOBER 2025 |
| --- | --- |
| Meeting No: | 6 |

| Week: | 6 |
| --- | --- |
| Date: | 19/11/2025 |

| Progress (by Student) |  |
| --- | --- |
| During this meeting, the discussion moved to the structure of Chapter 3: Methodology. I consulted the supervisor regarding the software development lifecycle (SDLC) suitable for this project. While we initially discussed Agile, the supervisor advised adopting the Rapid Application Development (RAD) model. It was decided that RAD is the best approach for this project as it prioritizes rapid prototyping and iterative testing, which is crucial for validating the complex Zero-Knowledge Proof (ZKP) authentication and AI anomaly detection modules within the limited semester timeline. |  |
| Comments (by Supervisor) | Signature and Name |

| Semester: | OCTOBER 2025 |
| --- | --- |
| Meeting No: | 7 |

| Week: | 7 |
| --- | --- |
| Date: | 23/11/2025 |

| Progress (by Student) |  |
| --- | --- |
| This session was the formal Proposal Defence. I presented the complete proposal, covering the Background, Problem Statement, Objectives, Scope, and initial Literature Review. The supervisor assessed the viability of the project and asked questions regarding the implementation of the AI component on mobile devices without draining battery life. The proposal was accepted with minor adjustments required for the final report documentation. |  |
| Comments (by Supervisor) | Signature and Name |

| Semester: | OCTOBER 2025 |
| --- | --- |
| Meeting No: | 8 |

| Week: | 10 |
| --- | --- |
| Date: | 17/12/2025 |

| Progress (by Student) |  |
| --- | --- |
| In this meeting, we conducted a final brainstorm to refine the project title and ensure it perfectly reflects the enhanced scope. We moved away from the working title "SentriZK" to the more descriptive "Secure Messaging with Zero-Knowledge Proof and Intelligent Threat Detection." We also reviewed the consistency of Chapter 1 to ensure the new title aligns with the previously written objectives. The supervisor confirmed that the project direction is now solidified for the development phase in FYP2. |  |
| Comments (by Supervisor) | Signature and Name |